MYTIKO

Secure, Transparent, Kenya-First Event Infrastructure

Phase 1 — Business Initiation Package

Business Case │ Project Charter │ Feasibility Study

Three-Stage Rollout — From Core Platform to Full Ecosystem

Version 1.0 — March 2026

Classification: Confidential

# Document Control

## Version History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 0.1 | March 2026 | Product & Engineering | Initial draft |
| 1.0 | March 2026 | Product & Engineering | Baseline for stakeholder review and formal approval |

## Approval Sign-Off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Sponsor | [TBD] |  |  |
| Product Owner | [TBD] |  |  |
| Technical Lead / CTO | [TBD] |  |  |
| Compliance Officer | [TBD] |  |  |
| Marketing Lead | [TBD] |  |  |

# Table of Contents

Document Control	1

Version History	1

Approval Sign-Off	1

Table of Contents	1

Business Case	1

1. Executive Summary	1

2. Problem Statement	1

3. The MYTIKO Solution	1

3.1 Stage 1 — Core Platform (Months 1–8)	1

3.2 Stage 2 — Platform Expansion (Months 8–12)	1

3.3 Stage 3 — Market Differentiation (Months 12–18)	1

4. Strategic Objectives	1

5. Target Users	1

6. Financial Projections & ROI	1

6.1 Revenue Streams	1

6.2 Unit Economics	1

6.3 Break-Even Analysis	1

7. Competitive Landscape	1

8. Risk Summary	1

9. Recommendation	1

Project Charter	1

1. Project Identity	1

2. Governance	1

3. Scope — Three-Stage Rollout	1

3.1 Stage 1 — Core Platform (Months 1–8)	1

3.2 Stage 2 — Platform Expansion (Months 8–12)	1

3.3 Stage 3 — Market Differentiation (Months 12–18)	1

4. Timeline & Milestones	1

5. Budget	1

6. Success Criteria	1

7. Constraints & Assumptions	1

7.1 Constraints	1

7.2 Assumptions	1

8. Change Control	1

Feasibility Study	1

1. Purpose	1

2. Technical Feasibility	1

2.1 Architecture	1

2.2 Technology Stack	1

2.3 Lipa Pole Pole Technical Assessment	1

2.4 Influencer Engine Technical Assessment	1

2.5 Native App Technical Assessment (Stage 2)	1

2.6 AI Integration Technical Assessment (Stage 3)	1

3. Financial Feasibility	1

4. Operational Feasibility	1

5. Market Feasibility	1

6. Legal & Regulatory Feasibility	1

7. Schedule Feasibility	1

8. Feasibility Assessment Matrix	1

9. Conclusion & Recommendation	1

Appendices	1

Appendix A: Immediate Next Steps	1

Appendix B: Glossary	1

Appendix C: Stage Gate Criteria	1

PART A

# Business Case

## 1. Executive Summary

Kenya’s live events industry generates an estimated KES 50 billion or more annually across concerts, sports, corporate conferences, cultural festivals, weddings, and community gatherings. Yet the infrastructure supporting this economy remains fragmented, fraud-prone, and financially opaque. Event organizers rely on patchwork systems — WhatsApp broadcast lists, M-Pesa-to-personal-number payments, Google Forms, and manual spreadsheets — that produce reconciliation nightmares, zero data visibility, rampant ticket counterfeiting, and regulatory blind spots under an increasingly digital compliance regime.

MYTIKO is a secure, scalable, and transparent event ticketing and financial infrastructure platform purpose-built for this market. It eliminates ticket fraud through dynamic time-rotating QR codes and device fingerprinting, ensures zero oversell via real-time inventory locking, provides complete financial transparency through a double-entry ledger with split-fee recording, and maintains full regulatory compliance — including KRA Etims fiscal receipting, the Kenya Data Protection Act 2019, CBK payment regulations, and PCI-DSS — from the very first transaction. Beyond core ticketing, MYTIKO introduces two market-defining capabilities at launch: Lipa Pole Pole (instalment payments for high-value tickets, backed by M-Pesa) and an Influencer Marketing & Commission Engine that allows organizers to run real-time, performance-tracked promotional campaigns through a network of social media influencers and community ambassadors.

The platform serves every scale of event host — from an individual running a 30-person chama fundraiser (Starter tier, zero monthly fee, 3.5% per transaction) to a corporation hosting a 50,000-person stadium event (Enterprise tier, custom pricing, dedicated infrastructure, SLA contract). Phase 1 is structured as a three-stage rollout: Stage 1 delivers the core platform with payments, compliance, Lipa Pole Pole, and the Influencer Engine; Stage 2 adds native mobile apps, ticket transfer, flash-sale infrastructure, and mobile wallet integration; Stage 3 brings group booking discounts, AI-powered recommendations, and white-label corporate branding. This staged approach delivers market value early while building toward a complete ecosystem within 18 months.

## 2.Problem Statement

| Pain Point | Impact on the Market | Frequency |
| --- | --- | --- |
| Ticket fraud and scalping via screenshot resale | Counterfeit tickets at gate; organizer reputation damage; attendee financial loss; no recourse | Every major event |
| No-shows and double-selling | Venue over-capacity or embarrassing under-capacity; refund disputes; safety risk at large venues | 30–40% of events |
| Delayed and opaque organizer payouts | Cash flow crisis for SME organizers; inability to pay vendors and artists; loss of trust | Post every event |
| Zero financial transparency | Organizers receive opaque lump sums with no breakdown of fees, taxes, or gateway charges; disputes | Universal |
| Offline gate failure | Gates fail when outdoor connectivity drops; manual paper logs lose data; long entry queues | Every outdoor event |
| Regulatory non-compliance | KRA Etims violations; ODPC data protection breaches; CBK licensing gaps; growing enforcement risk | Growing — enforcement tightening |
| No instalment payment option | Attendees cannot afford high-value tickets in a single payment; organizers lose potential buyers | Every event above KES 3,000 |
| No structured influencer marketing | Organizers run informal WhatsApp-based promotions with no tracking, no commission logic, and no performance data | Most promoted events |
| Poor attendee experience | Slow checkout; no refund visibility; no offline ticket access; no wallet integration | Every event |

## 3. The MYTIKO Solution

MYTIKO addresses every pain point identified above through a comprehensive platform delivered in three stages within Phase 1. The architecture follows a clean-layered design with 12 bounded-context services (Auth, Event, Ticket, Payment, Notification, Validation, Geo, Compliance, Fraud, Analytics, AI, and Admin), each maintaining strict separation of domain logic, application orchestration, infrastructure adapters, and API endpoints. The MVP launches as a modular monolith for deployment simplicity, with microservice extraction planned as traffic and team scaling demand.

### 3.1 Stage 1 — Core Platform (Months 1–8)

Stage 1 delivers the minimum set of features required to legally and safely process live paid ticketing transactions in Kenya, combined with two differentiating capabilities that establish MYTIKO’s market position from Day 1.

Event management: A guided 5-step creation wizard enables hosts of any technical skill level to publish a live event in under 10 minutes. The system supports up to 20 ticket tiers per event (VIP, Early Bird, General Admission, Group, Student, Complimentary, and Custom), with early bird auto-expiry (transitions to next tier at a configurable date or sales threshold), independent capacity limits per tier enforced by the system rather than honor-based, bundle pricing (buy 4 get 1 free with configurable threshold), and per-order quantity limits (minimum 1, maximum 10) to prevent scalping. Events follow a formal lifecycle state machine: DRAFT → REVIEW → PUBLISHED → [SOLD_OUT | ON_SALE | PAUSED] → COMPLETED / CANCELLED.

Dynamic TOTP QR codes: Ticket QR codes are generated using the Time-based One-Time Password algorithm (RFC 6238), tied to the ticket ID and a per-event cryptographic secret. The QR image refreshes every 15 to 60 seconds (configurable by the organiser), meaning a screenshot becomes invalid after a single refresh interval. The attendee app pre-generates the next three QR codes offline, ensuring display works without internet. Each QR is accompanied by a 6-digit alphanumeric backup code for manual entry at the gate. Gate validation checks four conditions simultaneously: ticket ID is valid, time window is correct, ticket has not already been used, and device binding matches.

Payment infrastructure with per-rail policies: M-Pesa STK Push via the Safaricom Daraja API is the primary payment rail (expected to handle 85% of transactions), supplemented by M-Pesa C2B (PayBill/Till) for manual payments, Pesapal for Visa, Mastercard, and Airtel Money, and a cash door-sales mode tracked as CASH_SALE. Each payment rail has a precisely defined payment window and grace period enforced by a dedicated domain policy: 5 minutes for M-Pesa STK (matching Safaricom’s native STK expiry), 30 minutes for PayBill, 15 minutes plus a 2-minute grace for card payments (accommodating 3DS2 redirect latency), 10 minutes for Apple Pay and Google Pay, 30 minutes for PayPal, and 24 hours plus a 1-hour grace for bank EFT via Pesalink. A background job runs every 60 seconds to expire unpaid orders, process them in batches of 100 with controlled parallelism, and release inventory back to the pool. Late payment callbacks (e.g., a Daraja confirmation arriving after order expiry) are tolerated within a 30-second grace window; otherwise, automatic reversal is initiated with three retries before escalation to a manual refund queue. Anti-abuse rules limit any user to a maximum of 2 concurrent pending orders across all events and 1 pending order per event.

Double-entry financial ledger: No balance is stored as a single mutable number anywhere in the system. All balances are derived by summing credits and debits across four account types: Escrow (credited on payment, debited on payout or refund), Revenue (credited on platform fee earned, debited on fee refund), Payable (credited on event completion, debited on payout disbursement), and Refund (debited on refund issuance). Every transaction records face value, platform service fee, gateway processing fee, and VAT as separate line items. Tax rates (VAT at 16%, SEP Tax, Withholding Tax) are frozen at the moment of transaction so that future rate changes never retroactively alter historic records. This produces the complete, tamper-evident audit trail required by KRA and internal auditors.

Lipa Pole Pole (instalment payments): For events with tickets priced above a configurable threshold (default KES 3,000), attendees may purchase through an instalment plan. The organizer configures the number of instalments (2 to 6), the deposit percentage (minimum 30%), and the payment schedule (weekly, bi-weekly, or monthly). The system enforces a minimum of 14 days between purchase and event start to allow all instalments to complete. Each instalment triggers an M-Pesa STK Push on the scheduled date. If an instalment fails or is missed, the system sends three escalating reminders (SMS + push notification) over 48 hours. If payment is not completed after the grace window, the ticket reservation is released and all previously paid amounts are refunded to the attendee’s M-Pesa, minus a configurable administrative fee (default 5% of amount paid, capped at KES 500). The organizer dashboard displays a dedicated Lipa Pole Pole tracking view showing paid, pending, overdue, and defaulted instalment plans. This feature directly addresses the affordability barrier that prevents attendees from purchasing high-value tickets and is a significant market differentiator with no equivalent on any competing Kenyan ticketing platform.

Influencer Marketing & Commission Engine: MYTIKO introduces a first-of-its-kind structured influencer marketing system for the Kenyan events industry. The feature works as follows. An organizer creates a marketing campaign for their event, specifying the total number of tickets allocated for influencer-driven sales, the commission rate per ticket sold (fixed amount or percentage of face value), and the campaign start and end dates (the campaign ends automatically when the event concludes). The organizer then invites influencers (social media personalities, community ambassadors, brand partners, or any individual) to the campaign. Each invited influencer receives a unique batch code — a short, branded, shareable link and QR code — that they distribute through their channels (Instagram, TikTok, Twitter/X, WhatsApp, YouTube, or any medium). When an attendee purchases a ticket using an influencer’s batch code, the sale is attributed to that influencer in real time. A live leaderboard, visible to the organizer and optionally to all participating influencers, ranks every influencer by tickets sold, revenue generated, and conversion rate. The leaderboard updates in real time via WebSocket push until the event concludes. After the event, a comprehensive performance matrix is generated for each influencer, scoring them across multiple dimensions: total tickets sold, revenue generated, average order value, conversion rate (clicks to purchases), cost per acquisition (commission paid divided by tickets sold), and audience quality (refund rate and no-show rate for tickets sold through their code). This matrix produces a recommended action for each influencer: retain (top performers), develop (mid-tier with potential), warn (underperformers who may improve), or offload (consistently low performers or those with high refund/no-show rates). The organizer can archive this data to build a cumulative influencer roster across multiple events, enabling data-driven decisions about whom to engage for future campaigns. Commission payouts to influencers are processed via M-Pesa B2C within the standard payout cycle, subject to the same KYC requirements as organizer payouts. Every commission payment generates a KRA Etims receipt. This system replaces the informal, WhatsApp-based influencer arrangements that currently dominate the Kenyan events industry, where there is no tracking, no commission logic, no performance data, and frequent disputes between organizers and promoters.

Refund engine: Three configurable modes cover all scenarios. Full Goodwill refund returns 100% of face value to the attendee, with the organizer absorbing the gateway fee. Partial Net refund returns face value minus all fees. Platform Absorbs refund returns 100% at MYTIKO’s cost (rare, used for platform errors). An automated batch refund is triggered when an event is cancelled, processing all sold tickets in the configured mode. M-Pesa refunds are processed via Daraja B2C within 24 hours; card refunds within 5 to 7 business days. Late M-Pesa callbacks that arrive after order expiry trigger automatic reversal with three retries before escalation.

Organizer payouts: Funds are disbursed on a scheduled basis post-event: T+5 business days for Starter tier, T+3 for Professional, and custom schedule (including T+1) for Enterprise. Disbursement channels include M-Pesa B2C and Pesa link/EFT bank transfer. A KRA iTax compliance check is performed before every payout — non-compliant payouts are blocked until the organizer resolves their tax status.

KRA Etims fiscal receipting: Every ticket sale generates a real-time fiscal invoice submitted to the KRA Etims API within 30 seconds of payment confirmation. KRA returns a Control Unit Invoice Number (CUIN) that is stored on the transaction record and printed on the ticket PDF and confirmation screen. Refunds void the original invoice. MYTIKO is registered as the DSN (Device Serial Number) holder and issues all invoices on behalf of organizers — organizers do not need their own ETR device. If the Etims API fails, the system retries three times at 5-minute intervals, then flags the item in the admin compliance dashboard. Ticket delivery is never blocked by an Etims failure.

Kenya Data Protection Act compliance: A three-tier KYC system is enforced. Tier 1 (all users): phone number verification via OTP (6 digits, 10-minute TTL via Africa’s Talking), with name and email optional at this stage. ODPC consent is recorded with timestamp, IP address, and consent text version. Tier 2 (organizers and payout recipients): KRA PIN verification via iTax API, business registration number verification via eCitizen BRS API, and bank account or M-Pesa number for payouts. Tier 3 (corporate and enterprise): director details and ID verification via IPRS API, AML sanctions screening, Data Processing Agreement signature, and manual review by the MYTIKO compliance team within 2 business days. Data subject rights are supported with defined SLAs: access requests within 72 hours, rectification within 48 hours, erasure within 72 hours (PII zeroed; KRA transaction records retained for 7 years per tax law), portability within 72 hours, and objection to processing triggers immediate account freeze with review within 5 days.

Gate scanning: The gate scanner is built as a Web Assembly progressive web app with a guaranteed 8-hour offline operating capability. Before the event, the scanner syncs an AES-256 encrypted ticket manifest to local storage. Scan-to-result time targets are under 800 milliseconds when online and under 200 milliseconds when offline. The scanner displays clear colour-coded results: green for valid, orange for already scanned, and red for invalid. A spike in invalid scans at any gate triggers an automatic fraud alert to the organizer dashboard in real time. Offline scan data syncs back to the server when connectivity resumes.

Real-time dashboards: The organizer dashboard is delivered as a server-rendered web application with WebSocket-driven live updates covering revenue overview (gross, net, escrow, payable), sales velocity (tickets per minute as a live sparkline), per-tier breakdown, payment method split, refund status, payout status, Lipa Pole Pole instalment tracking, and influencer campaign leaderboard. The gate check-in dashboard shows scans per minute, admitted versus capacity, per-gate throughput, invalid scan alerts, and a no-show projection. An automated post-event PDF report is generated within 2 hours of event completion and emailed to the organizer. The admin console provides KYC approval workflows, Etims monitoring, payout override, fraud flags, audit log (every admin action logged with UserID, IP, timestamp, and before/after state), dead letter queue management, and ODPC data subject request fulfilment.

Notifications: SMS via Africa’s Talking with a branded “MYTIKO” sender ID (registered with the Communications Authority of Kenya), email via SendGrid (with ticket PDF attachment and calendar .ics file), and push notifications via FCM (Android) and APNs (iOS). Channels are used for payment confirmation, ticket transfer notifications, refund processing, 24-hour event reminders, waitlist spot availability, and Lipa Pole Pole instalment reminders.

### 3.2 Stage 2 — Platform Expansion (Months 8–12)

Stage 2 extends the platform’s reach and user experience after the core is proven and stable in production.

Native Android and iOS applications: While the Stage 1 progressive web app covers all core flows, native apps (Kotlin for Android, Swift for iOS) deliver superior performance, deeper OS integration, and access to platform-specific capabilities. The Android app targets the 85%+ of Kenyan smartphone users on Android, while the iOS app captures the growing premium segment. Both apps share the same backend API but offer native navigation, biometric authentication (fingerprint and Face ID), background push notifications, and deep-link support for influencer batch codes.

Ticket transfer and gifting: Ticket holders can transfer a ticket to another registered MYTIKO user — a single transfer per ticket. The transfer locks out the original holder’s QR code and activates a new QR code for the recipient. Gift tickets allow purchasing on behalf of another phone number, with the recipient receiving an onboarding prompt. A complete transfer audit trail is maintained for gate dispute resolution. Organizers can optionally disable transfers for specific events or limit the number of transfers per ticket (default maximum of 2).

Waiting room and virtual queue for flash sales: For high-demand events, organizers can enable a pre-queue that activates before the sale opens. Attendees joining early receive a queue position via WebSocket. The system releases users to checkout in controlled batches (configurable: 100 to 1,000 per minute) to prevent server overload. Queue position is shown as a live progress bar with no manual refresh required. Fair FIFO ordering is enforced by a sorted set with timestamp as score. An anti-bot challenge is presented before queue entry.

Apple Wallet and Google Wallet integration: Ticket holders can add their ticket to Apple Wallet (PKPass) or Google Wallet with a single tap. The wallet pass includes the event name, date, time, venue, seat/tier information, and a dynamically updating QR code. Wallet passes update automatically when a ticket is transferred or cancelled. This provides instant offline access to the ticket without opening the MYTIKO app.

### 3.3 Stage 3 — Market Differentiation (Months 12–18)

Stage 3 adds capabilities that deepen monetization, enhance discoverability, and unlock the enterprise market.

Group booking discounts: Organizers can configure automatic percentage discounts when the order quantity meets or exceeds a threshold (e.g., 10% off when buying 5 or more tickets). The discount logic is per-tier and per-event, with the ability to set minimum and maximum group sizes. Group discounts are visible to buyers at checkout and reflected in the financial ledger as a separate discount line item.

AI-powered event recommendations (Gemini): An AI layer, powered by Google’s Gemini model, delivers personalized event recommendations based on attendee purchase history, location, preferences, and trending events. For organizers, Gemini provides smart event description generation (the organizer provides bullet points, the AI writes compelling copy), predictive sales forecasting based on historical data and market signals, dynamic pricing suggestions (recommending price adjustments based on sales velocity and remaining inventory), and attendee sentiment analysis from post-event feedback. The AI service operates as a stateless service that can be enabled or disabled without affecting core platform operations.

White-label and corporate branding: Enterprise-tier clients receive a fully branded ticketing experience where all attendee-facing surfaces display the client’s brand with no MYTIKO branding visible. This includes a custom domain (e.g., events.clientbrand.co.ke), branded email templates, branded ticket PDFs, and a branded checkout flow. The white-label configuration is stored per-organization and applied at the gateway level, requiring no code changes for each new enterprise client. This is a key revenue driver for the Enterprise tier, where custom pricing and SLA contracts command premium margins.

## 4. Strategic Objectives

| Objective | Target | Timeframe |
| --- | --- | --- |
| Zero ticket fraud | 0% counterfeit tickets accepted at gate | Stage 1 — Day 1 |
| Zero oversell | 0% oversell rate under any concurrent load | Stage 1 — Day 1 |
| Full financial transparency | Real-time double-entry ledger visible to all stakeholders | Stage 1 — Day 1 |
| Regulatory compliance | 100% Etims, ODPC, CBK, PCI-DSS compliant from first transaction | Stage 1 — Day 1 |
| Instalment payment adoption | 20%+ of tickets above KES 3,000 purchased via Lipa Pole Pole | Stage 1 — Month 6 |
| Influencer-driven sales | 15%+ of total ticket sales attributed to influencer batch codes | Stage 1 — Month 6 |
| Economic viability | Platform gross margin > 70% | Stage 1 — Month 6 |
| Native app adoption | 60%+ of attendee sessions on native Android/iOS apps | Stage 2 — Month 12 |
| Market leadership | Top 3 ticketing platform in Kenya by GMV | Stage 3 — Year 2 |
| East Africa expansion | Uganda, Tanzania, Rwanda market entry plan | Post Phase 1 |

## 5. Target Users

| Persona | Description | Platform Tier |
| --- | --- | --- |
| Individual Host (“The Community Organizer”) | Private individuals: chama fundraisers, house parties, church events, campus events. Age 22–45, medium tech literacy. 20–500 attendees, KES 5K–150K revenue. WhatsApp and M-Pesa native. | Starter (free, 3.5%) |
| SME Organizer (“The Professional Promoter”) | Small businesses and promoters: concerts, comedy nights, sports events, trade fairs. 2–12 events/month, 200–5,000 attendees, KES 500K–5M revenue. Needs multi-tier pricing, offline scanning, automated reconciliation. | Professional (KES 5K/mo, 2.0%) |
| Corporate Client (“The Enterprise Event Manager”) | Banks, telcos, NGOs, government agencies: galas, AGMs, conferences. 500–50,000+ attendees. Needs white-label branding, SSO, API access, formal procurement workflow, board-ready reporting. | Enterprise (custom) |
| General Attendee (“The Everyday Ticket Buyer”) | Mobile-first Kenyan consumers. 85% M-Pesa, 10% card, 5% cash. Android dominant. 2–8 events/year, KES 500–5,000 average spend. Needs sub-60-second checkout and offline ticket access. | Buyer |
| Power Attendee (“The Event Enthusiast”) | Frequent attendees: group bookings, gift tickets, Lipa Pole Pole instalments, Apple/Google Wallet. 1–3 events/month. Expects premium UX. | Buyer |
| Gate Staff (“The Scanner Operator”) | On-site staff with low–medium tech literacy. Android phone or tablet. Unreliable connectivity. 2–6 hour shifts. Needs sub-1-second scan results and zero-training UX. | Operator |
| Influencer / Ambassador | Social media personalities and community promoters. Receives unique batch codes. Earns commission per ticket sold. Tracked on real-time leaderboard. Performance evaluated per campaign. | Marketing Partner |
| Platform Admin (“MYTIKO Operations”) | Internal team: KYC review, payout approval, fraud flags, eTIMS monitoring, DLQ management, ODPC DSARs, influencer payout processing. | Internal |

## 6. Financial Projections & ROI

### 6.1 Revenue Streams

| Revenue Stream | Description | Target Contribution at Maturity |
| --- | --- | --- |
| Platform service fee (%) | Percentage of gross ticket value per transaction, varying by tier (3.5% Starter, 2.0% Pro, 1.0–1.5% Enterprise) | 50% |
| Subscription plans | Monthly fee for Professional (KES 5,000) and Enterprise (from KES 50,000) tiers | 20% |
| Influencer campaign fees | Campaign setup fee and/or percentage markup on influencer commission processing | 10% |
| Premium features | White-label branding, AI analytics, advanced reporting, API access | 10% |
| Gateway passthrough (net) | Small net margin on gateway fee passthrough | 5% |
| Enterprise SLA & support | Dedicated account management, custom SLA contracts, priority support | 5% |

### 6.2 Unit Economics

Starter tier example: A 200-person event at KES 1,500 per ticket generates gross sales of KES 300,000. Platform fee at 3.5% yields KES 10,500. Gateway fee (M-Pesa effective rate approximately 1.5%) costs KES 4,500. Organizer receives a net payout of KES 285,000. MYTIKO gross revenue is KES 10,500 with COGS (infrastructure and payment processing) of approximately KES 2,500, producing a gross margin of approximately 76% on this single event.

Professional tier example: An organizer running 4 events per month averaging 1,000 tickets at KES 2,500 generates monthly gross sales of KES 10,000,000. Platform fee at 2.0% yields KES 200,000 per month, plus the KES 5,000 subscription, totaling KES 205,000 per month in MYTIKO revenue. Monthly COGS of approximately KES 45,000 yield a gross margin of approximately 78%.

Influencer marketing revenue uplift: An event with 10 active influencers, each driving an average of 50 ticket sales (500 total incremental tickets at KES 2,000), generates KES 1,000,000 in incremental GMV. At a 3.5% platform fee, this adds KES 35,000 in platform revenue per event. If MYTIKO charges a 1% campaign management fee on top, an additional KES 10,000 is earned, bringing total influencer-attributed revenue to KES 45,000 per event with near-zero incremental COGS.

### 6.3 Break-Even Analysis

| Metric | Target |
| --- | --- |
| Monthly active organizers to break even | ~50 Professional-tier organizers or ~500 Starter-tier events |
| Average monthly GMV needed | ~KES 5,000,000 at 3.5% blended fee |
| Projected break-even month (conservative) | Month 8 post Stage 1 launch |
| Year 1 revenue target (conservative) | KES 12,000,000 |
| Year 1 revenue target (optimistic) | KES 36,000,000 |

## 7. Competitive Landscape

| Competitor Type | Examples | Strengths | MYTIKO Differentiator |
| --- | --- | --- | --- |
| Local platforms | Mtickets, TicketYetu, MyTicket | Early mover in KE; basic M-Pesa | TOTP QR fraud prevention; double-entry ledger; Lipa Pole Pole; Influencer Engine; 8-hour offline scanning; automated Etims |
| Global platforms | Eventbrite, Humanitix | Global brand; polished UX | KES-native; M-Pesa STK primary; KRA/ODPC built-in; influencer marketing; instalment payments |
| Payment-adjacent | Pesapal, Flutterwave plugins | Strong payment infrastructure | Full event management + scanning + compliance + influencer tracking — not just payment |
| Manual/bespoke | WhatsApp + M-Pesa + Google Forms | Zero cost; familiar | Zero fraud; automated reconciliation; structured influencer campaigns; real-time dashboards; regulatory compliance |

## 8. Risk Summary

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Safaricom Daraja API instability | Medium | High | Queue-based payment processing with retry; 30-second late callback tolerance; auto-reversal; multi-provider roadmap |
| Low organizer adoption | Medium | High | Starter tier is free; zero commission during beta; 10 anchor partnerships; influencer engine as acquisition hook |
| Lipa Pole Pole default rate | Medium | Medium | 30% minimum deposit; 3 escalating reminders; 48-hour grace; configurable admin fee on default; refund automation |
| Influencer commission disputes | Medium | Medium | Immutable attribution via batch codes; real-time leaderboard transparency; automated M-Pesa payout with eTIMS receipt |
| Security breach / data leak | Low | Critical | AES-256 at rest; TLS 1.3 in transit; Key Vault secrets; RBAC + MFA; annual penetration testing; ODPC registration |
| Regulatory changes | Medium | Medium | Modular compliance engine; tax rates frozen at transaction time; legal retainer for ongoing advisory |
| Native app store rejections | Low | Medium | Stage 2 timing allows PWA to prove core flows; compliance documentation prepared in advance; phased submission |
| AI model bias or inaccuracy | Low | Low | Stage 3 timing allows training on real platform data; human override always available; AI is advisory, not autonomous |

## 9. Recommendation

Based on the scale of the market opportunity (KES 100M+ annual events industry), the absence of any regulatory-compliant, financially transparent, influencer-enabled digital ticketing platform in Kenya, the strong unit economics (76–78% gross margins with break-even projected at Month 8), and the competitive differentiation provided by Lipa Pole Pole and the Influencer Marketing Engine, it is recommended that MYTIKO proceed to full project authorization under the three-stage Phase 1 structure described in this document. The staged approach mitigates execution risk by delivering market value incrementally while building toward a complete ecosystem within 18 months.

PART B

# Project Charter

## 1. Project Identity

Project Name: MYTIKO — Kenya-First Event Ticketing & Financial Infrastructure

Project Code: TKT-2026-001

Platform URL: MyTiko.co.ke

Start Date: April 2026 (upon formal approval)

Stage 1 GA: November 2026 (Month 8 — Core Platform + Lipa Pole Pole + Influencer Engine)

Stage 2 GA: March 2027 (Month 12 — Native Apps + Transfer + Flash Sales + Wallet)

Stage 3 GA: September 2027 (Month 18 — Group Discounts + AI + White-Label)

Primary Stack: .NET 10 / C# · React 19 · Kotlin · Swift · Python  · PostgreSQL · Azure

## 2. Governance

| Role | Name | Responsibilities |
| --- | --- | --- |
| Project Sponsor | [TBD] | Final authority on budget, scope, strategic direction; Go/No-Go for each stage gate |
| Product Owner | [TBD] | Owns product backlog; defines requirements; accepts deliverables; represents all 8 personas |
| Technical Lead / CTO | [TBD] | Architecture decisions; technology stack; engineering execution; code quality; performance |
| Engineering Team | [TBD — 6–8 engineers] | Backend (.NET 10), Frontend (React 19 + Blazor), Mobile (Kotlin + Swift), DevOps, QA |
| Design Lead | [TBD] | UX/UI for all surfaces; design system; user research; accessibility |
| Compliance Officer | [TBD] | KRA Etims DSN; ODPC registration; CBK monitoring; KYC; legal retainer management |
| Marketing Lead | [TBD] | Anchor organizer acquisition; go-to-market; influencer network seeding; brand |
| Finance Lead | [TBD] | Budget tracking; payout operations; influencer commission processing; investor relations |

## 3. Scope — Three-Stage Rollout

### 3.1 Stage 1 — Core Platform (Months 1–8)

| Domain | Features Included |
| --- | --- |
| Event Management | 5-step wizard; up to 20 tiers; early bird auto-expiry; capacity enforcement; bundle pricing; per-order limits; lifecycle state machine |
| Ticket & QR | TOTP QR codes (15–60 sec refresh); backup codes; gate scanner with 8-hour offline guarantee; duplicate detection + fraud alerts |
| Payments | M-Pesa STK + C2B (Daraja); Pesapal (Visa, MC, Airtel); cash door sales; per-rail payment windows and grace periods; auto-expiry job |
| Lipa Pole Pole | Instalment plans (2–6 payments); 30% min deposit; 14-day minimum to event; automated STK reminders; default handling with refund |
| Influencer Engine | Campaign creation; batch codes; real-time leaderboard (WebSocket); per-influencer attribution; commission tracking; performance matrix; retain/warn/offload recommendations; M-Pesa B2C payouts |
| Financial Ledger | Double-entry (Escrow, Revenue, Payable, Refund); split-fee recording; frozen tax rates; influencer commission ledger entries |
| Refunds | 3 modes (Full Goodwill, Partial Net, Platform Absorbs); batch refund on cancellation; Lipa Pole Pole default refund; auto-reversal |
| Payouts | Scheduled T+1 to T+7; M-Pesa B2C + Pesalink; KRA iTax pre-check; influencer commission payouts |
| KRA Etims | Real-time invoicing within 30 sec; CUIN storage; void on refund; retry queue; commission payment receipts |
| KYC & ODPC | 3-tier KYC; version-stamped consent; DSAR workflows (48–72h SLA); influencer KYC (Tier 2 for commission recipients) |
| Notifications | SMS (Africa’s Talking), email (SendGrid), push (FCM/APNs); instalment reminders; influencer campaign invites |
| Dashboards | Organizer: real-time financial + gate + Lipa Pole Pole + influencer leaderboard; Admin: KYC, Etims, payouts, fraud, DLQ, audit log |
| Infrastructure | Monolith-first .NET 10 API; PostgreSQL; Redis inventory locks; AES-256 encryption; Azure Key Vault; TLS 1.3 |

### 3.2 Stage 2 — Platform Expansion (Months 8–12)

| Feature | Description |
| --- | --- |
| Native Android App (Kotlin) | Full attendee experience: event discovery, purchase (M-Pesa + card), offline QR, biometric auth, deep links for influencer batch codes, push notifications |
| Native iOS App (Swift) | Full attendee experience: Face ID, Apple Wallet integration, haptic feedback on scan, Siri Shortcuts for upcoming events |
| Ticket Transfer & Gifting | Single transfer per ticket; QR invalidation and reissue; gift purchase to another phone number; organizer-configurable transfer limits; audit trail |
| Waiting Room / Virtual Queue | Pre-queue for flash sales; WebSocket-driven queue position; controlled batch release (100–1,000/min); FIFO fairness; anti-bot challenge |
| Apple Wallet (PKPass) | One-tap add to Apple Wallet; dynamic QR update; event details on lock screen; auto-update on transfer or cancellation |
| Google Wallet | One-tap add to Google Wallet; NFC pass support; auto-update; works alongside or instead of app |

### 3.3 Stage 3 — Market Differentiation (Months 12–18)

| Feature | Description |
| --- | --- |
| Group Booking Discounts | Auto-apply percentage discount when order quantity ≥ N; per-tier and per-event configuration; discount as separate ledger line item; minimum and maximum group sizes |
| AI Recommendations (Gemini) | Personalized event recommendations for attendees; smart event description generation for organizers; predictive sales forecasting; dynamic pricing suggestions; sentiment analysis |
| White-Label Branding | Enterprise clients: custom domain, branded checkout, branded ticket PDFs, branded emails; no MYTIKO branding visible to attendees; gateway-level configuration |

## 4. Timeline & Milestones

| Month | Milestone | Stage | Key Deliverables |
| --- | --- | --- | --- |
| 1–2 | Architecture & Environment | 1 | Azure provisioning; CI/CD pipeline; database schema; API contracts; design system kickoff |
| 3–4 | Payment Pipeline + Influencer Engine | 1 | M-Pesa Daraja STK + C2B; Pesapal cards; payment policy; influencer batch codes; commission tracking; real-time leaderboard |
| 4–5 | Event + Ticket Pipeline | 1 | Event wizard; TOTP QR generation; gate scanner (offline); Redis inventory locking; Lipa Pole Pole instalment flow |
| 5–6 | Financial Ledger + Compliance | 1 | Double-entry ledger; KRA eTIMS integration; payout engine; KYC Tiers 1–2; influencer performance matrix |
| 6–7 | Integration + Certification | 1 | eTIMS end-to-end on staging; ODPC registration; PCI-DSS SAQ A; Daraja production keys; penetration test |
| 7–8 | Beta + Stage 1 GA | 1 | Closed beta with 10 anchor organizers; 5 live events; public launch; all Stage 1 features signed off |
| 8–10 | Native Apps + Transfer | 2 | Android app (Kotlin); iOS app (Swift); ticket transfer and gifting; App Store / Play Store submissions |
| 10–12 | Flash Sales + Wallets | 2 | Waiting room / virtual queue; Apple Wallet PKPass; Google Wallet; Stage 2 GA |
| 12–14 | Group Discounts + AI | 3 | Group booking discount engine; Gemini AI integration (recommendations, smart descriptions, forecasting) |
| 14–18 | White-Label + Stabilisation | 3 | White-label branding engine; enterprise onboarding; Stage 3 GA; Phase 1 complete |

Each stage concludes with a formal Go/No-Go gate review by the Project Sponsor. Stage 2 does not begin until Stage 1 has achieved stable production operation with a minimum of 10 paying organizers. Stage 3 does not begin until Stage 2 has achieved 60% native app adoption among active attendees.

## 5. Budget

The expanded Phase 1 scope (three stages over 18 months, including native mobile apps, AI integration, and white-label branding) requires a larger investment than a minimal MVP. The budget is structured to fund the full 18-month roadmap:

| Category | Allocation (KES) | % of Total | Notes |
| --- | --- | --- | --- |
| Engineering (backend + frontend + mobile + DevOps) | 28,000,000 | 40% | 6–8 engineers; .NET 10, React 19, Kotlin, Swift, Python; competitive KE senior rates |
| Design & UX Research | 5,600,000 | 8% | UI/UX for PWA, native apps, dashboard, scanner, white-label templates; user research with all 8 personas |
| Azure Infrastructure (18 months) | 1,260,000 | 1.8% | Container Apps + PostgreSQL + Redis + Service Bus + Front Door + Key Vault; scales up with Stages 2–3 |
| Third-Party APIs (18 months) | 1,400,000 | 2% | Africa’s Talking SMS, SendGrid email, Pesapal, Daraja, Gemini API (Stage 3) |
| Regulatory & Legal | 4,200,000 | 6% | KRA Etims DSN; ODPC registration + DPIA; CBK assessment; App Store legal compliance; legal retainer |
| Go-to-Market & Sales | 10,500,000 | 15% | Anchor organizer acquisition; influencer network seeding; social media; launch events; brand building |
| Influencer Network Development | 3,500,000 | 5% | Seeding commission payouts for early campaigns; influencer onboarding materials; performance matrix tooling |
| Operations & Support | 7,000,000 | 10% | Customer support; organiser success team (3–4 people); influencer relations; office/admin |
| Contingency | 8,540,000 | 12.2% | Risk buffer for scope changes, Daraja delays, App Store rejections, AI API pricing changes |
| TOTAL | 70,000,000 | 100% | 18-month runway covering all three stages |

Budget governance: Expenditures exceeding KES 500,000 per line item require Product Owner approval. Expenditures exceeding KES 2,000,000 or any scope-affecting changes require Sponsor approval via formal Change Request. Stage-level budget releases are contingent on passing the previous stage’s Go/No-Go gate. Monthly financial reports are circulated to all governance stakeholders.

## 6. Success Criteria

| Metric | Target | Stage |
| --- | --- | --- |
| Ticket fraud rate | 0% counterfeit tickets accepted | 1 |
| Oversell rate | 0% under any concurrent load | 1 |
| KRA Etims compliance | 100% of sales have CUIN; retry backlog never exceeds 100 | 1 |
| System uptime | 99.5%+ (excluding scheduled maintenance) | 1 |
| Checkout time | < 60 seconds (discovery to confirmation) | 1 |
| Gate scan-to-result | < 800ms online, < 200ms offline | 1 |
| Lipa Pole Pole adoption | 20%+ of eligible tickets (above KES 3,000) | 1 |
| Lipa Pole Pole default rate | < 15% of instalment plans | 1 |
| Influencer campaign adoption | 30%+ of paying organizers run at least 1 campaign | 1 |
| Influencer-attributed sales | 15%+ of total tickets sold via batch codes | 1 |
| Paying organizers | Minimum 50 with at least 1 completed event | 1 |
| Events ticketed | Minimum 100 reaching COMPLETED status | 1 |
| Tickets sold | Minimum 30,000 confirmed orders | 1 |
| Native app adoption | 60%+ of attendee sessions on Android/iOS | 2 |
| Wallet integration usage | 30%+ of iOS users add ticket to Apple Wallet | 2 |
| AI recommendation engagement | 25%+ click-through rate on recommended events | 3 |
| White-label clients | Minimum 3 enterprise clients on white-label | 3 |
| ODPC incidents | Zero critical data protection incidents | All |
| Organizer NPS | 40+ | All |

## 7. Constraints & Assumptions

### 7.1 Constraints

Safaricom Daraja API sandbox access typically takes 2 to 4 weeks and may gate the payment integration timeline. KRA Etims specifications may change, requiring re-work. The project must comply with the Kenya Data Protection Act from Day 1. Budget is fixed at KES 70M for the full 18-month Phase 1; additional funding requires a separate business case. Lipa Pole Pole requires a minimum 14-day window between purchase and event start. Influencer commission payouts require Tier 2 KYC (same as organizer payouts). Native app submissions to Apple App Store and Google Play Store are subject to review timelines outside MYTIKO’s control. Gemini API pricing for Stage 3 AI features is subject to Google’s pricing changes. White-label branding is restricted to Enterprise tier only.

### 7.2 Assumptions

Safaricom will maintain Daraja API availability at current SLA levels. KRA Etims API will remain accessible under the current DSN model. Azure Container Apps will support the traffic profile at projected costs. A minimum of 10 anchor organizer partnerships will be secured during beta. Africa’s Talking will approve the branded sender ID. Apple and Google will approve the native apps within standard review timelines. A seed network of 50 influencers can be recruited during the Stage 1 beta to validate the Influencer Engine before public launch. Gemini API will remain available at commercially viable pricing for the recommendation features in Stage 3.

## 8. Change Control

All changes to scope, timeline, or budget follow a formal Change Request process. Changes are classified as Minor (no budget or timeline impact; approved by Product Owner), Moderate (less than 5% budget or 2-week impact; approved by Technical Lead plus Product Owner), or Major (greater than 5% budget, greater than 2-week impact, or scope reduction; requires Sponsor approval). Moving any feature between stages (e.g., accelerating a Stage 3 feature to Stage 2) requires a Moderate Change Request at minimum. Adding entirely new features not described in this charter requires a Major Change Request with feasibility and budget impact analysis.

PART C

# Feasibility Study

## 1. Purpose

This study evaluates whether MYTIKO’s three-stage Phase 1 roadmap — including the expanded scope of Lipa Pole Pole, the Influencer Marketing Engine, native mobile apps, AI recommendations, and white-label branding — can be successfully delivered within the proposed 18-month timeline and KES 70M budget.

## 2. Technical Feasibility

### 2.1 Architecture

The platform is designed as 12 bounded-context services following a clean-layered architecture where the domain layer contains all business rules with zero infrastructure dependencies, the application layer orchestrates commands, queries, and event handling, the infrastructure layer implements persistence, payment gateways, messaging, and background jobs, and the API layer exposes endpoints. A shared kernel provides foundational primitives (entities, aggregate roots, value objects, a Result monad for error handling without exceptions), cross-cutting pipeline behaviors (validation, logging, idempotency, transaction management), and shared contracts for inter-service communication.

Stage 1 deploys as a modular monolith — all services in a single deployable unit with logical separation. This minimizes deployment complexity, simplifies debugging, and enables single-database transactions across service boundaries. As traffic grows through Stages 2 and 3, individual high-load services (Payment, Ticket, Validation) can be extracted into independently deployable units without architectural changes, since the clean-layer boundaries are already enforced.

### 2.2 Technology Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Backend API | .NET 10 ASP.NET Core Minimal APIs | High concurrency; strong type safety; excellent ORM; mature ecosystem; growing KE talent pool |
| Service Communication | gRPC (internal) + REST (external) | Binary protocol for internal speed; REST for mobile and third-party consumption |
| Attendee Frontend | React 19 PWA (Stage 1); Native Kotlin/Swift (Stage 2) | PWA for rapid launch; native apps for deeper OS integration and performance |
| Organizer Dashboard | Blazor Server | Rich real-time UI via WebSocket; same .NET stack; server-rendered for security |
| Gate Scanner | Blazor Web Assembly PWA | Offline-first; 8-hour offline guarantee; AES-256 encrypted local manifest |
| Database | PostgreSQL (Azure Flexible Server) | ACID for financial transactions; PostGIS for geo; JSONB for flexible schemas |
| Cache + Locks | Azure Cache for Redis | Distributed inventory locks; session store; QR nonce validation; leaderboard sorted sets |
| Messaging | Azure Service Bus + Kafka | Transactional outbox pattern; integration events between bounded contexts |
| Payments: M-Pesa | Safaricom Daraja API | STK Push, C2B, B2C (refunds/payouts/influencer commissions) |
| Payments: Cards | Pesapal (Kenya) + Stripe (international, Stage 2+) | PCI-DSS compliant; tokenized; no raw card data stored |
| QR Engine | TOTP (RFC 6238) + device binding | Time-rotating codes prevent screenshot fraud; offline pre-generation |
| Influencer Leaderboard | Redis Sorted Sets + WebSocket push | Real-time ranking with O(log N) insert/rank operations; sub-100ms updates |
| Notifications | Africa’s Talking (SMS), SendGrid (email), FCM/APNs (push) | Proven in Kenya; branded sender IDs |
| AI (Stage 3) | Python Fast API + Google Gemini | Recommendations, smart descriptions, forecasting; stateless and toggleable |
| CI/CD | GitHub Actions + Docker + Azure Container Apps | Automated build/test/deploy |
| Observability | Open Telemetry + structured logging | Distributed tracing; real-time metrics; alerting |
| Security | AES-256 at rest; TLS 1.3 in transit; Azure Key Vault; Argon2id | Column-level encryption for PII; zero secrets in code |

### 2.3 Lipa Pole Pole Technical Assessment

The instalment payment feature adds a scheduling dimension to the payment domain. Each Lipa Pole Pole plan is modelled as an aggregate containing an ordered collection of instalment records, each with a scheduled date, amount, and status (pending, paid, overdue, failed, refunded). A recurring background job evaluates due instalments daily and triggers M-Pesa STK Push payments on schedule. The key technical challenge is handling partial-payment states: if a buyer has paid 3 of 5 instalments and defaults, the system must correctly refund the paid amount minus the administrative fee and release the ticket back to inventory. This requires careful coordination between the Payment, Ticket, and Notification services, managed through domain events and the transactional outbox. The approach is technically sound and follows the same patterns already established in the core payment pipeline.

### 2.4 Influencer Engine Technical Assessment

The Influencer Marketing Engine introduces three new components: a Campaign aggregate (with batch code generation, influencer invitations, and commission configuration), a real-time leaderboard (Redis sorted set updated on every ticket purchase attributed to a batch code, with WebSocket push to all subscribers), and a performance matrix calculation (a scheduled post-event job that computes multi-dimensional scores and generates recommendations). Batch code attribution is deterministic — the code is embedded in the purchase URL or entered at checkout, creating an immutable link between the sale and the influencer. Commission payouts follow the same B2C disbursement pipeline as organizer payouts, ensuring KRA Etims receipt generation and KYC compliance. The leaderboard uses Redis sorted sets, which provide O (log N) insert and rank operations, supporting hundreds of influencers per campaign with sub-100 millisecond update latency. This is a well-understood data structure with no novel technical risk.

### 2.5 Native App Technical Assessment (Stage 2)

The native Android (Kotlin) and iOS (Swift) apps consume the same backend API as the PWA, ensuring feature parity without backend duplication. The primary technical investment is in platform-specific UI implementation, biometric authentication integration (fingerprint and Face ID), deep-link handling for influencer batch codes, and Apple Wallet / Google Wallet pass generation. The wallet pass generation uses established standards (PKPass for Apple, Google Wallet API for Android) with well-documented libraries. The risk is moderate and primarily related to App Store review timelines, which are outside MYTIKO’s control.

### 2.6 AI Integration Technical Assessment (Stage 3)

The AI layer is designed as a stateless service that can be enabled, disabled, or replaced without affecting any other platform functionality. Gemini API calls are made from a Python FastAPI microservice that sits alongside the .NET monolith but communicates via HTTP. Recommendation models require a minimum dataset (estimated 10,000 ticket purchases across 200+ events) to produce meaningful personalization, which is why this feature is placed in Stage 3 rather than earlier. Smart description generation and predictive forecasting can operate with less data and may be activated earlier if data volume permits. The primary risk is Gemini API pricing changes, mitigated by designing the AI service as a pluggable adapter that can swap to alternative models.

## 3. Financial Feasibility

The expanded Phase 1 scope increases the budget from approximately KES 40M (for a minimal MVP) to KES 70M to cover native mobile development, influencer network seeding, Gemini API costs, and a larger engineering team. The 18-month runway provides sufficient time for all three stages, with break-even still projected at Month 8 (after Stage 1 GA). The incremental investment in Stages 2 and 3 is justified by the revenue uplift from influencer campaign fees, the Enterprise tier pricing enabled by white-label branding, and the higher engagement and retention driven by native apps and AI recommendations.

The capital structure can be equity (founder, angel, or seed VC), grant (Kenya Startup Act 2022 incentives for qualifying startups), or a blended approach. Comparable raises in the Kenyan startup ecosystem suggest that KES 70M (approximately USD 540,000) is achievable for a team with domain expertise, a detailed product specification, and a working Stage 1 prototype.

## 4. Operational Feasibility

The core team requires 10 to 15 people across engineering, design, product, compliance, marketing, and operations. The phased hiring plan matches the staged rollout: Stage 1 focuses on backend, frontend (PWA), and compliance hires; Stage 2 adds mobile engineers (Kotlin, Swift); Stage 3 adds a data/AI engineer and enterprise sales. A dedicated Organizer Success team of 3 to 4 people handles onboarding, and a separate Influencer Relations function (1 to 2 people) manages the ambassador network, recruitment, and dispute resolution. Nairobi has a growing pool of experienced software engineers, particularly in fintech and mobile development, with competitive senior salaries ranging from KES 300,000 to 600,000 per month.

## 5. Market Feasibility

Kenya’s smartphone penetration exceeds 60% and continues growing. M-Pesa processes over KES 30 trillion annually, with users comfortable making digital payments. Post-COVID, live events have rebounded strongly with a new expectation for contactless, digital ticketing. KRA’s Etims mandate is pushing all businesses toward digital invoicing. The influencer marketing opportunity is particularly compelling: Kenya has one of Africa’s most active social media ecosystems, with influencers already driving ticket sales informally through WhatsApp and Instagram — MYTIKO formalizes and monetizes this existing behavior.

Go-to-market is staged to match the product rollout. Stage 1 targets Nairobi with 10 anchor organizers, seeding the influencer network with 50 ambassadors across music, comedy, sports, and corporate event niches. Stage 2 expands to Mombasa and Kisumu alongside the native app launch, leveraging App Store visibility for organic growth. Stage 3 activates the Enterprise pipeline with white-label proof-of-concept deployments for 3 corporate clients.

## 6. Legal & Regulatory Feasibility

| Regulation | Obligation | MYTIKO Approach | Feasibility |
| --- | --- | --- | --- |
| KRA Etims | Real-time fiscal invoicing; CUIN storage; void on refund | MYTIKO holds DSN; invoices on behalf of organizers; async retry; influencer commission receipts | HIGH |
| Kenya DPA 2019 (ODPC) | Lawful processing; DSARs within 72h; consent management | ODPC registration; 3-tier KYC; version-stamped consent; automated DSAR export; 7-year retention for KRA | HIGH |
| CBK | Payments via licensed PSPs; AML/CFT due diligence | All payments via Safaricom + Pesapal (CBK-licensed); MYTIKO is merchant, not PSP; KYC tiers; SAR workflow | HIGH |
| PCI-DSS | No raw card data; tokenization; annual SAQ | Cards via Pesapal/Stripe hosted iframes; tokens only; TLS 1.3; SAQ A scope | HIGH |
| CA Kenya | SMS sender ID; opt-in for marketing | “MYTIKO” sender ID via Africa’s Talking; transactional SMS exempt; marketing opt-in with unsubscribe | HIGH |
| NTSA | Venue capacity certification above threshold | Block publication above capacity until NTSA certificate uploaded; Redis enforces ceiling | MEDIUM |
| Influencer Tax | Commission payments to influencers are taxable income | WHT deducted where applicable; Etims receipt per commission; influencer receives net after tax | HIGH |
| App Store Guidelines | Apple and Google compliance for native apps | Financial app guidelines reviewed; data privacy disclosures prepared; Stage 2 timing allows preparation | MEDIUM-HIGH |

## 7. Schedule Feasibility

The 18-month three-stage timeline is achievable given the clear scope boundaries between stages and the Go/No-Go gates that prevent premature advancement. Stage 1 (8 months to GA) is the most technically dense phase, but the payment domain — the most complex component — has already been specified at a production-code level. The Influencer Engine, while a new feature, follows established patterns (batch code attribution, Redis sorted sets for leaderboards, and the existing payout pipeline for commission disbursement). Stage 2 (4 months) focuses on native app development, which is parallelizable with Stage 1 stabilization. Stage 3 (6 months) adds AI and white-label, both of which are architecturally isolated and can be developed with minimal coupling to the core platform.

The critical path for Stage 1 runs through Daraja sandbox access (2 to 4 weeks), KRA Etims DSN registration, and penetration testing. For Stage 2, the critical path is App Store review timelines. For Stage 3, it is Gemini API integration and enterprise sales pipeline maturity.

## 8. Feasibility Assessment Matrix

| Dimension | Assessment | Confidence | Key Factor |
| --- | --- | --- | --- |
| Technical | HIGH | 88% | Proven stack; payment domain pre-specified; influencer engine uses established patterns (Redis sorted sets, batch attribution) |
| Financial | HIGH | 82% | KES 70M covers 18 months; 76–78% gross margins; influencer fees add new revenue stream; break-even Month 8 |
| Operational | MEDIUM-HIGH | 75% | Larger team needed (10–15); influencer relations is a new operational function; phased hiring mitigates |
| Market | HIGH | 87% | KES 50B+ TAM; Kenya’s active influencer ecosystem; no competitor offers structured influencer marketing for events |
| Legal/Regulatory | HIGH | 80% | 7 regulatory domains mapped; influencer commission tax treatment defined; App Store compliance addressed in Stage 2 |
| Schedule | MEDIUM-HIGH | 78% | 18 months across 3 stages with Go/No-Go gates; Daraja sandbox and App Store reviews are primary external dependencies |

## 9. Conclusion & Recommendation

MYTIKO’s three-stage Phase 1 is feasible across all six evaluated dimensions, with an average confidence of 82%. The expanded scope introduces two significant market differentiators (Lipa Pole Pole and the Influencer Marketing Engine) that no competing Kenyan platform offers, while the staged rollout mitigates execution risk by delivering value incrementally and gating each stage on the success of the previous one.

The incremental investment (KES 70M versus approximately KES 40M for a minimal MVP) is justified by the substantially larger addressable market: instalment payments unlock the price-sensitive segment, influencer marketing drives organic acquisition and positions MYTIKO as an ecosystem platform rather than a transactional tool, native apps capture the 60%+ of users who prefer native experience, and white-label branding unlocks the high-value Enterprise tier. The three-stage approach means MYTIKO can begin generating revenue and validating market fit from Month 8, well before the full investment is deployed.

Recommendation: Proceed with full project authorization under the three-stage Phase 1 structure. Priorities the immediate actions listed in Appendix A, with particular urgency on Daraja sandbox application, KRA Etims DSN registration, and anchor organizer recruitment.

# Appendices

## Appendix A: Immediate Next Steps

| # | Action Item | Owner | Target |
| --- | --- | --- | --- |
| 1 | Formal charter approval and sponsor designation | Sponsor | Week 1 |
| 2 | Core team recruitment: Technical Lead, 3–4 senior .NET engineers, 1 React/Blazor frontend, 1 Design Lead | Product Owner | Weeks 1–4 |
| 3 | Safaricom Daraja API sandbox application (2–4 week lead time) | Tech Lead | Week 1 |
| 4 | Azure subscription provisioning (Container Apps, PostgreSQL, Redis, Service Bus, Key Vault) | Tech Lead / DevOps | Week 1 |
| 5 | KRA Etims DSN registration and device setup | Compliance Officer | Week 2 |
| 6 | ODPC data controller registration filed | Compliance Officer | Week 2 |
| 7 | Pesapal production account application | Tech Lead | Week 2 |
| 8 | Africa’s Talking account + “MYTIKO” sender ID registration via CA | Tech Lead | Week 2 |
| 9 | Anchor organizer outreach (target 15, secure 10 for beta) | Marketing Lead | Weeks 2–6 |
| 10 | Influencer network seeding: identify and recruit 50 ambassadors across music, comedy, sports, corporate niches in Nairobi | Marketing Lead | Weeks 3–8 |
| 11 | CI/CD pipeline setup (GitHub Actions + Docker + Azure Container Apps) | Tech Lead | Week 2 |
| 12 | Legal retainer engaged: ODPC counsel, KRA tax counsel, Terms of Service, Privacy Policy, Influencer Agreement template | Compliance Officer | Week 3 |
| 13 | UX wireframes kickoff: attendee PWA, organizer dashboard (incl. influencer leaderboard and Lipa Pole Pole views), gate scanner | Design Lead | Week 3 |
| 14 | Lipa Pole Pole product requirements: instalment scenarios, default handling, refund logic, UI/UX flows | Product Owner | Week 3 |

## Appendix B: Glossary

| Term | Definition |
| --- | --- |
| TOTP | Time-based One-Time Password (RFC 6238) — algorithm for MYTIKO’s dynamic QR codes that refresh every 15–60 seconds, preventing screenshot fraud |
| Lipa Pole Pole | Kiswahili for “pay slowly” — MYTIKO’s instalment payment feature allowing attendees to pay for high-value tickets in 2–6 scheduled payments |
| Batch Code | A unique, branded, shareable link and QR code assigned to each influencer for a specific marketing campaign, enabling deterministic attribution of ticket sales |
| Performance Matrix | A multi-dimensional scoring system that evaluates influencer campaign performance across tickets sold, revenue, conversion rate, cost per acquisition, and audience quality |
| Daraja API | Safaricom’s developer API for M-Pesa integration (STK Push, C2B, B2C, reversals) |
| STK Push | SIM Toolkit Push — M-Pesa payment prompt sent directly to user’s phone |
| eTIMS | Electronic Tax Invoice Management System operated by KRA |
| CUIN | Control Unit Invoice Number — unique KRA identifier for each submitted fiscal invoice |
| DSN | Device Serial Number — KRA Etims registration identifier; MYTIKO holds the DSN on behalf of all organizers |
| ODPC | Office of the Data Protection Commissioner — Kenya’s data protection regulator |
| DSAR | Data Subject Access Request — individual’s right to access their personal data |
| CBK | Central Bank of Kenya — regulates payment systems and AML/CFT compliance |
| PCI-DSS | Payment Card Industry Data Security Standard |
| PKPass | Apple Wallet pass format for mobile tickets |
| GMV | Gross Merchandise Value — total value of tickets sold through the platform |
| PWA | Progressive Web App — web application with native app-like capabilities including offline support |
| WASM | WebAssembly — binary format enabling near-native performance in the browser |
| Clean Architecture | Onion architecture with Domain at center; dependencies point inward only; infrastructure is outermost |
| B2C | Business-to-Consumer — M-Pesa disbursement from MYTIKO’s business account to individual mobile wallets |
| WHT | Withholding Tax — tax deducted at source on applicable commission payments |

## Appendix C: Stage Gate Criteria

| Gate | Must-Pass Criteria to Proceed |
| --- | --- |
| Stage 1 → Stage 2 | Minimum 10 paying organizers with completed events; zero critical security incidents; KRA eTIMS operational with zero backlog; Daraja production integration stable; Lipa Pole Pole active on at least 5 events; Influencer Engine validated with at least 3 campaigns; system uptime > 99.5% |
| Stage 2 → Stage 3 | Native Android and iOS apps approved and live on App Store / Play Store; 60%+ of attendee sessions on native apps; ticket transfer and gifting operational; at least 1 flash-sale event successfully managed via waiting room; Apple/Google Wallet passes functional |